# AgentGit — Go-to-Market & Launch Plan

Autonomous DevOps. Human control. Phase 1: OSS launch. Phase 2: design partners. Phase 3: AgentGit Cloud and enterprise.

Operating principle — AgentGit wins the first year on technical credibility with a small, opinionated community of platform owners. We do not buy ads. We earn attention by being visibly excellent, visibly honest, and visibly useful to the people who feel the pain first.

# 1. Goals

## 12-month north stars

- 500 daemon-weekly-active operators by month 12.

- 25 named design partners running AgentGit against a real, non-toy workload.

- 5 publishable case studies with quantified 'what would have gone wrong without AgentGit' stories.

- A hosted phase kickoff (paid) announced by month 10, grounded in design-partner demand.

## First 90 days

- Ship 0.1.x on npm, hit 1,000 GitHub stars, collect 25 detailed operator interviews.

- Land 3 lighthouse design partners (one AI-native startup, one security-conscious SMB, one large-company platform team).

- Publish the 'what happened when I let my agent run for 48 hours' benchmark / diary post.

- Wiki traffic > npm install count by a factor of 3 — proof that the docs are the marketing.

# 2. Target segments

## Segment A — AI-native startups (primary)

10–150 engineer startups building agent products. They ship fast, feel the pain first, and decide in hours, not quarters. Reach them via HN, Twitter / X, Claude and LLM community discords, and founder WhatsApp / Signal groups.

## Segment B — Developer productivity / platform teams at scaleups (primary)

Dev productivity, internal tooling, and platform engineering teams running autonomous coding agents, incident-response agents, or internal workflow agents. They care about audit, rollback, and blast radius. Reach them via platform engineering content, r/devops, DevRel-style thought leadership, and direct outreach.

## Segment C — Security-conscious SMBs (secondary)

Companies in regulated spaces (fintech, health, legal tech) who want to use agents but need a story for their auditor. They will love the audit bundle, host allowlists, and OS-backed secrets.

## Segment D — Solo tinkerers (amplifier)

They will not pay us directly, but they will try the tool, file the best bug reports, and write the blog posts that drive the HN threads. Optimize the 60-second install for them.

# 3. Channel strategy

| Channel | Role in the funnel |
| --- | --- |
| Hacker News (Show HN + follow-up posts) | Awareness spike and technical credibility. One-shot; do not spam. |
| X / Twitter (founder account + product account) | Daily presence. Technical threads, changelog, design rationale. |
| LinkedIn (founder long-form) | Reach platform leaders and CTOs. Weekly cadence, not daily. |
| Reddit — r/LocalLLaMA, r/devops, r/MachineLearning, r/SoftwareEngineering | Conversion from curiosity to install. Be the helpful expert, not the vendor. |
| Dev blog + wiki | The primary conversion asset. Every launch, every big feature, every war story gets written up. |
| Discord / community office hours (from month 2) | Design partner hand-holding, feedback loop, word of mouth. |
| Conferences / meetups (from month 4) | KubeCon, MLOps World, PlatformCon, AI Engineer Summit. Small talks with high signal. |
| Direct outreach to AI-native startups | Warm DMs from founder or a design-partner lead. |
| Partner integrations (LangGraph, OpenAI Agents SDK, Claude Agent SDK, MCP registry) | Composable story. 'Drop AgentGit under your existing runtime.' |

# 4. Launch timeline

## T-14 to T-0: launch runway

- Freeze the release, run release:verify, pack artifacts, verify signatures.

- Tighten README hero, finalize wiki Getting-Started and FAQ, ensure all quickstart commands work end-to-end on a clean machine.

- Run the live MVP harness and the stress:autonomy harness; archive the resulting audit bundles as on-site evidence.

- Write and rehearse the 60-second demo: submit a filesystem write, show the timeline, roll it back, export the audit bundle, verify it.

- Record a 90-second screen capture of the demo for embedding in the landing page and social posts.

- Pre-brief 10 friendly operators to be ready on launch day to ask real questions on HN.

- Prepare the launch post pack (HN, X thread, LinkedIn, Reddit, Product Hunt) — see 02-launch-posts.md.

## T-0: launch day

- 07:00 PT — Publish Show HN post. No upvote asks.

- 07:05 PT — Post LinkedIn long-form.

- 07:10 PT — Start X thread.

- 08:30 PT — Post r/LocalLLaMA, stagger to r/devops at 09:00 PT.

- 09:00 PT — (Optional) Product Hunt launch, only if PH is the designated day.

- All day — Reply to every comment. Fast, specific, technical, not defensive. Treat each reply as a micro-landing-page.

- EOD — Write a one-page retro: traffic sources, top questions, top objections, top feature requests. Feeds the v0.2 backlog.

## T+1 to T+14: momentum

- Ship a patch release that directly addresses the top-2 launch-day feature requests. Label them clearly in the changelog.

- Publish a 'what we heard on HN' follow-up post. Show receipts. Real engineering teams respect that more than launches.

- Start design-partner outreach with warm DMs to 20 hand-picked operators.

- Open the weekly community office hours (30 min, async Q&A on Discord or GitHub Discussions).

## T+14 to T+90: design partner phase

- Onboard 3 lighthouse design partners with bi-weekly check-ins.

- Publish 'AgentGit in the wild' field notes every two weeks — one per design partner, with their permission.

- Ship incremental features: MCP host policy templates, policy pack library, improved Inspector UI, v0.2 calibration loop polish.

- Attend one in-person event in the window (PlatformCon, AI Engineer, MLOps World) with a 15-minute lightning talk.

# 5. Funnel model

| Stage | Signal | Target conversion |
| --- | --- | --- |
| Awareness | Landing page visit, HN click, tweet view | — |
| Interest | Star on GitHub, read wiki Getting-Started | 4% of visits |
| Activation | Run install command, daemon reaches 'ping' OK | 25% of stars |
| First governed action | Submit a filesystem write or shell command via CLI or SDK | 60% of activations |
| Weekly use | Daemon-weekly-active for 2+ weeks | 30% of first actions |
| Design partner | Opt in to bi-weekly calls and incident sharing | 5% of weekly users (hand-selected) |
| Case study | Published write-up with metrics | 20% of design partners |

# 6. Content engine

## Cornerstone posts (write these in month 1)

- Why we built AgentGit — the 48-hour agent run that changed my mind. Personal, concrete, pain-led.

- Deterministic policy beats smart policy. Why LLM-scored guardrails are not enough when the agent is the one acting.

- How we make recovery drills boring. Snapshots captured before actions, recovery plans pre-computed, and what we learned from actually running the drills.

- MCP trust in the real world. Keychain-backed secrets, digest-pinned containers, cosign + SLSA, and why 'just allowlist the domain' is not enough.

- The audit bundle that saved my 2am. A walkthrough of a synthetic incident using run-audit-export and run-audit-verify.

## Editorial calendar (first 8 weeks)

| Week | Post |
| --- | --- |
| 1 | Launch post: Why AgentGit exists |
| 2 | Deterministic policy beats smart policy |
| 3 | Recovery drills that do not suck |
| 4 | MCP trust in the real world |
| 5 | Field notes: design partner 1 |
| 6 | How we test AgentGit (golden fixtures, adversarial harness) |
| 7 | Field notes: design partner 2 |
| 8 | The audit bundle that saved my 2am |

# 7. Partnerships and integrations

- LangGraph: publish an 'AgentGit under LangGraph' recipe in the LangGraph docs and cross-link.

- OpenAI Agents SDK: a sample agent that routes tool calls through AgentGit via the TypeScript SDK.

- Claude Agent SDK: first-class example. The Anthropic ecosystem is our closest aesthetic match.

- MCP registries: publish a curated 'trust-reviewed' set of MCP servers that work cleanly under AgentGit's digest-pinned OCI policies.

- Observability tools (Langfuse, Helicone, Braintrust): compose the action-level journal with their prompt/response logs for a complete timeline.

# 8. KPIs

## Leading

- npm weekly downloads (CLI + SDK)

- Daemon-weekly-active operators (self-reported opt-in telemetry only — local-first stance matters)

- Wiki page views, especially Getting-Started, FAQ, Core-Concepts

- GitHub stars, issues opened, issues closed

- Design-partner interview count

## Lagging

- Case studies published

- Design partners converted to paid hosted waitlist

- Inbound demos requested

- Press / podcast mentions

# 9. Pricing hypothesis (for phase 3, not launch)

At launch AgentGit is free and MIT-licensed. The value is in the local daemon. The paid wedge is the hosted phase: multi-operator inspection, evidence storage, cross-machine policy management, and SSO-backed approval flows.

## Hypothesis pricing (not committed)

- Free forever: local daemon, single-operator, MIT.

- Team ($29 / operator / month): hosted inspector, evidence storage, cross-machine policy sync, SSO.

- Enterprise (custom): SOC2, audit bundle federation, on-prem hosted control plane, priority support.

# 10. Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| "Governance" framing reads as restrictive | Lead with autonomy + reversibility. 'Let agents run. Just never run blind.' |
| Daemon install friction | 30-second quickstart, doctor command, one-command setup, live MVP harness. |
| 0.1.0 reads as beta | Show maturity signals: coverage ratchet, signed releases, recovery drills, CI evidence. Call it MVP honestly and make MVP feel solid. |
| Category confusion (framework? guardrails? gateway?) | Obsess over the positioning statement. 'Execution authority' as the anchor phrase in every surface. |
| Slow adoption because 'our agents are safe' | Target AI-native startups already in pain. Do not try to convince the un-burned. |
| Dev time on GTM vs. on the product | Founder owns launch, one contractor owns content ops, engineering stays on the product. |

# 11. Operating cadence

- Weekly — one blog post, one feature / changelog release, three warm outreach conversations.

- Bi-weekly — design partner calls, community office hour, backlog re-prioritization from the 'what we heard' queue.

- Monthly — public roadmap update, one small public talk or podcast, KPI review.

- Quarterly — major release, 'state of AgentGit' post, refresh positioning doc based on lessons.

# 12. Non-negotiables

Three things we will not trade away to grow faster:

- Local-first stays local-first at launch. Hosted is additive, never default.

- Policy stays deterministic. No opaque ML scoring, ever.

- We fail closed on unsupported surfaces. No silent 'we'll pretend' to win a demo.